Phase 0: De-risking and Foundation (Before Heavy Coding)

- Deep User Validation (CRITICAL FIRST STEP):

  - Goal: Confirm that your target personas actually feel the pain point you've identified and see value in your specific solution. Don't just ask "Would you use this?" Ask "How do you currently plan for crypto/volatility? What frustrates you? What tools do you use? What would make you switch/pay?"

  - Action:

    - Find people matching your personas (Reddit FIRE/Crypto subs, Discord groups, maybe LinkedIn for advisors). Be genuine, ask for feedback on the problem/concept, not just pitch.

    - Conduct short interviews (15-20 mins). Show them maybe just the Problem/Solution slides (or simplified mockups if you have them).

    - Listen intently. Does the crypto-native aspect resonate most? Is it the Monte Carlo simulation? The combination? Which features do they repeatedly mention as essential vs. nice-to-have?

  - Output: Refined understanding of the must-have features for an initial version, confirmation (or adjustment) of target personas, and potentially your first beta testers.

- Technical Feasibility & Stack Choice:

  - Goal: Make informed decisions about the core technology before writing too much code.

  - Action:

    - Simulation Engine: How complex does the Monte Carlo need to be initially? Can you start with basic geometric Brownian motion for stocks/crypto, adding correlations later? What libraries exist (Python has many for finance/stats: NumPy, SciPy, Pandas, maybe specific financial modeling libs)? Prototype tiny parts of the simulation in isolation.

    - Web Stack: Since it's a web app (Beta first):

      - Backend: Python is a strong choice given the simulation/data aspect. Frameworks like Flask or FastAPI are modern, relatively easy to start with, and performant for building the API the frontend will talk to.

      - Frontend: Choose a modern JavaScript framework. React, Vue, or Svelte are popular choices. Consider which has better charting libraries or component libraries that fit your visualization needs.

      - Database: You'll eventually need one for user data. PostgreSQL is a robust open-source choice. Start schema-less (like MongoDB) maybe, but relational often makes more sense for financial data long-term. For the very beginning, you might not even need a database – simulate based on direct input.

    - Charting: How will you visualize the simulations? Look at libraries like Chart.js, D3.js, Plotly (has Python/JS versions), etc.

  - Output: A chosen tech stack (e.g., Python/FastAPI backend, React frontend, PostgreSQL DB, Plotly charts) and a rough idea of how the simulation logic will be structured.

- Define the Minimum Viable Product (MVP):

  - Goal: Scope down the "Now–6 Months" features to the absolute minimum required to test the core value proposition with real users.

  - Action: Based on user validation and technical choices, what's the simplest useful version?

    - Maybe just manual input of current assets (Cash, S&P500 Index, BTC, ETH)? No linking accounts.

    - Basic Monte Carlo simulation with simplified assumptions (fixed savings rate, basic inflation/volatility model for those assets).

    - One core visualization: A chart showing the range of potential portfolio outcomes over time (e.g., median, 5th/95th percentile).

    - NO user accounts initially? Just run the simulation in the browser session or via a simple backend call without saving profiles.

    - Focus on one key differentiator – likely the combined TradFi + Crypto simulation with volatility. Staking complexity might wait for v0.2.

  - Output: A written list of the 3-5 core features absolutely essential for the MVP launch.

Phase 1: Build the MVP Core

- Set Up Project Structure & Version Control:

  - Action: Create your project folders (e.g., simufi-backend, simufi-frontend). Initialize git in both. Use GitHub/GitLab/Bitbucket from day one.

  - Output: Organized codebase ready for development.

- Build the Engine MVP:

  - Action:

    - Start coding the core simulation logic in Python based on your MVP scope. Focus on making it testable. Input simple parameters (initial values, contribution, time horizon, basic asset assumptions), output the simulation results (e.g., year-by-year value percentiles).

    - Use libraries like NumPy for calculations.

    - Do not build the API yet. Just focus on the calculation function itself. Write unit tests!

  - Output: A Python function/module that can run a basic simulation based on predefined inputs.

- Build the Backend API (MVP):

  - Action: Using Flask or FastAPI, create a single API endpoint. It should:

    - Accept the necessary input parameters (JSON payload) from the frontend.

    - Call your engine function.

    - Return the simulation results (JSON payload).

  - Output: A simple, runnable web server that exposes the core simulation functionality.

- Build the Frontend UI (MVP):

  - Action:

    - Set up your chosen frontend framework (React/Vue/Svelte).

    - Create basic input forms for the MVP parameters.

    - Create a button that, when clicked:

      - Collects data from the forms.

      - Sends it to your backend API endpoint.

      - Receives the results.

    - Use a charting library to display the received simulation results (the projection chart).

  - Output: A basic web page where a user can input data, run a simulation, and see a result chart.

Phase 2: Launch MVP & Iterate

- Deploy the MVP:

  - Action: Deploy the backend (e.g., Heroku free tier, AWS EC2/Lambda, Google Cloud Run) and frontend (e.g., Vercel, Netlify, GitHub Pages).

  - Output: A live URL you can share.

- Get MVP Feedback:

  - Action: Go back to the users you interviewed (and find new ones). Let them use the MVP. Watch them use it (if possible via screen share). What's confusing? What breaks? What feature do they immediately ask for next? Is the core value proposition validated?

  - Output: Actionable feedback to guide the next iteration.

- Iterate based on Roadmap & Feedback:

  - Action: Start adding the next most valuable features from your roadmap, prioritized by user feedback (e.g., user accounts & saving, ETH/BTC + basic staking, better scenario comparison). Continuously test, get feedback, and deploy updates. Follow your "Now-6 Months" plan, adjusting based on what you learned from the MVP.

Key Considerations Throughout:

- Team: Can you build this alone? The MVP might be feasible, but the full vision likely requires help. Think about co-founders (technical, design, marketing/business).

- Learning Curve: You'll be learning new technologies. Budget time for this. Don't get stuck trying to make the first version perfect. Get it working, then improve.

- Financial Regulations: Be mindful that providing financial planning tools can edge into regulated territory. Focus on providing simulation/information, not direct financial advice. Consult legal counsel as you grow, especially when charging users.

- Start Simple: Resist the urge to build everything at once. The power of the MVP is testing the core idea with minimal effort.